STATEMENT OF WORK

Human Resource Management System

(HRMS)

Version 1.0

Date: January 27, 2026

# Table of Contents

1. Executive Summary

2. Feature List

3. Technology Stack

4. Data Flow Diagram

5. Software Architecture

6. Plan of Action (Phase-wise Development)

7. Required Team Setup

8. Timeline

9. API Documentation

10. Database Schema

11. Appendix

# 1. Executive Summary

This Statement of Work (SoW) outlines the comprehensive development plan for a Human Resource Management System (HRMS). The system is designed to streamline HR operations, automate routine tasks, and provide actionable insights through advanced analytics and AI-powered features.

Key Objectives:

- Centralize all HR operations in a single platform

- Automate attendance tracking with advanced monitoring

- Streamline payroll processing with multiple salary structures

- Enable efficient leave and project management

- Integrate with popular development tools (Azure DevOps, Asana, Confluence)

- Provide AI-powered insights and automation

# 2. Feature List

## 2.1 Employee Management

- Complete employee profiles with personal and professional details

- KYC document management (Aadhar, PAN, Passport, etc.)

- Bank account details with verification workflow

- Emergency contact information

- Document storage (offer letters, appointment letters, certificates)

- Reporting hierarchy and organizational structure

- Department and designation management

- Employee activation/deactivation controls

## 2.2 Attendance & Monitoring

- Punch-in/punch-out system with timestamp and IP tracking

- Break management (start/end breaks)

- Idle time detection and calculation

- Suspicious activity detection:

  - Mouse jiggler pattern detection

  - Auto-typer detection

  - Keystroke pattern analysis

  - Macro detection

- Dual heartbeat system for accurate tracking

- Activity logs with browser and device information

- Attendance calendar view

- Manual attendance entry for admin/managers

## 2.3 Leave Management

- Multiple leave types: Sick, Casual, Earned, Unpaid

- Leave application workflow with approval process

- Leave status tracking: Pending, Approved, Rejected, Cancelled, Hold

- Admin comment system for leave decisions

- Leave balance tracking per employee per year

- Overlap detection for leave applications

- Leave-to-attendance synchronization

## 2.4 Payroll & Compensation

- Automated monthly payroll generation

- Support for fixed and variable salary structures

- Component-based salary calculation

- Sales target tracking for variable pay employees

- Professional tax and TDS calculation

- Penalty and advance payment deductions

- Configurable other deductions

- Payroll approval workflow

- Payslip generation and download

## 2.5 Project & Task Management

- Project creation with detailed information

- Project types: Milestone-based and Retainer

- Project status tracking: Active, Completed, On Hold, Cancelled

- Milestone-based project structure

- Budget and upfront payment tracking

- Project member assignment with role tracking

- Task management with priorities: Low, Medium, High, Urgent

- Task status workflow: Pending, In Progress, Hold, Completed

- Task updates and progress tracking

## 2.6 Sales & CRM

- Lead management with multiple statuses

- Lead progression: New → Cold Call → Warm → Prospect → Converted

- Lead to sale conversion tracking

- Sales record management

- Commission calculation

- Monthly sales target tracking

- Multi-currency support (USD, INR, etc.)

- Sale-to-project synchronization

## 2.7 Invoicing & Accounting

- Invoice generation and management

- Invoice statuses: Draft, Sent, Paid, Overdue, Cancelled

- Multiple currency support

- Invoice item line tracking

- Payment tracking

- Account/Ledger management

- Income and expense categorization

## 2.8 Messaging & Communication

- Internal messaging system

- Message tracking and read status

- Granular messaging permissions

- Conversation threads

## 2.9 AI & Automation Features

- AI-powered HR chatbot

- Natural language queries for leave, attendance, payroll

- Sentiment analysis

- Resume parsing and analysis

- Skill gap analysis

- Learning recommendations

- Predictive analytics (attrition, performance)

- Automation rules and triggers

## 2.10 Integrations

- Azure DevOps: Work items, commits, pull requests

- Asana: Task and project synchronization

- Confluence: Documentation sync

- User mapping between platforms

# 3. Technology Stack

## 3.1 Frontend

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js | 15.5.6 | React framework with App Router, SSR, API routes |
| React | 19.1.0 | UI component library |
| TypeScript | 5.x | Type-safe JavaScript |
| Tailwind CSS | 4.x | Utility-first CSS framework |
| Radix UI | Latest | Accessible component primitives |
| Recharts | 3.3.0 | Data visualization and charts |
| Lucide React | 0.546.0 | Icon library (546+ icons) |

## 3.2 Backend

| Technology | Version | Purpose |
| --- | --- | --- |
| Next.js API Routes | 15.x | Serverless API endpoints |
| Prisma | 6.17.1 | Type-safe ORM |
| PostgreSQL | Latest | Primary database |
| JWT (jose) | 6.1.0 | Authentication tokens |
| bcryptjs | 3.0.2 | Password hashing |
| Zod | 4.1.12 | Schema validation |

## 3.3 External Services

| Service | Purpose |
| --- | --- |
| OpenAI GPT | AI chatbot and analytics |
| Azure DevOps API | Work item synchronization |
| Asana API | Task management integration |
| Confluence API | Documentation sync |
| Vercel | Deployment platform |

# 4. Data Flow Diagram

The following diagram illustrates the data flow within the HRMS application, showing how information moves between different components and external services.

Key Data Flows:

- User interactions flow through the Next.js API layer

- All requests are authenticated via JWT middleware

- Business logic modules process data before database operations

- External integrations sync data bidirectionally

- AI features process data through OpenAI APIs

# 5. Software Architecture

The HRMS follows a layered architecture pattern with clear separation of concerns. This ensures maintainability, scalability, and testability.

## 5.1 Architecture Layers

Presentation Layer:

- Three role-based portals: Admin, Manager, Employee

- Responsive UI built with Tailwind CSS and Radix UI

- Server-side rendering for optimal performance

Application Layer:

- RESTful API routes handling all business operations

- Middleware for authentication and authorization

- Request validation using Zod schemas

Domain Layer:

- Business logic encapsulated in service modules

- Complex calculations (payroll, attendance)

- Integration orchestration

Infrastructure Layer:

- Prisma ORM for database operations

- PostgreSQL for data persistence

- File storage for documents

# 6. Plan of Action (Phase-wise Development)

## Phase 1: Foundation & Core Modules

Objective: Establish the foundational infrastructure and core HR modules.

- Project setup with Next.js 15 and TypeScript

- Database schema design and Prisma setup

- Authentication system (JWT-based)

- Role-based access control implementation

- Employee management module

- Basic UI components library

Deliverables: Working authentication, employee CRUD, role-based dashboards

## Phase 2: Attendance & Leave Management

Objective: Implement comprehensive attendance tracking and leave management.

- Punch-in/punch-out functionality

- Activity tracking with heartbeat system

- Suspicious activity detection algorithms

- Leave application workflow

- Leave approval process

- Attendance calendar views

Deliverables: Complete attendance system with monitoring, leave management

## Phase 3: Payroll System

Objective: Build a flexible payroll processing system.

- Salary structure configuration

- Fixed and variable pay calculation

- Tax calculations (PT, TDS)

- Deduction management

- Payroll generation automation

- Payslip generation

Deliverables: Automated payroll processing with multiple salary types

## Phase 4: Project & Sales Management

Objective: Enable project tracking and sales pipeline management.

- Project creation and management

- Task management system

- Lead management (CRM)

- Sales tracking and conversion

- Commission calculations

Deliverables: Complete project management, CRM with sales tracking

## Phase 5: Financial Modules

Objective: Implement invoicing and accounting features.

- Invoice generation

- Payment tracking

- Account/Ledger management

- Income/expense categorization

- Financial reports

Deliverables: Invoicing system, basic accounting

## Phase 6: Integrations

Objective: Connect with external development tools.

- Azure DevOps integration

- Asana integration

- Confluence integration

- User mapping system

- Sync mechanisms

Deliverables: Working integrations with major platforms

## Phase 7: AI Features & Analytics

Objective: Add AI-powered insights and automation.

- AI chatbot implementation

- Predictive analytics

- Sentiment analysis

- Resume parsing

- Skill gap analysis

- Automation rules

Deliverables: AI assistant, predictive insights, automation

## Phase 8: Testing & Optimization

Objective: Ensure quality and performance.

- Unit and integration testing

- Performance optimization

- Security audit

- User acceptance testing

- Bug fixes and refinements

Deliverables: Production-ready, tested application

# 7. Required Team Setup

## 7.1 Core Development Team

| Role | Count | Responsibilities |
| --- | --- | --- |
| Project Manager | 1 | Overall project coordination, client communication, timeline management |
| Tech Lead | 1 | Architecture decisions, code reviews, technical guidance |
| Senior Full-Stack Developer | 2 | Core module development, API design, complex features |
| Full-Stack Developer | 2 | Feature development, UI implementation, testing |
| Frontend Developer | 1 | UI/UX implementation, responsive design, component library |
| QA Engineer | 1 | Test planning, automation, quality assurance |

## 7.2 Specialized Roles

| Role | Count | Responsibilities |
| --- | --- | --- |
| DevOps Engineer | 1 | CI/CD setup, deployment, infrastructure management |
| UI/UX Designer | 1 | User interface design, user experience optimization |
| Database Administrator | 0.5 | Database optimization, backup strategies, performance tuning |

## 7.3 Team Structure

Total Team Size: 9-10 members

- Project Manager reports to client stakeholders

- Tech Lead oversees all technical decisions

- Developers work in feature teams with rotating responsibilities

- QA Engineer works closely with development team

- Daily standups and weekly sprint reviews

# 8. Timeline

The following timeline provides an estimated schedule for each development phase. Actual durations may vary based on scope changes and resource availability.

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Phase 1: Foundation & Core | 4 weeks | Auth system, Employee module, Basic UI |
| Phase 2: Attendance & Leave | 3 weeks | Attendance tracking, Leave management |
| Phase 3: Payroll | 3 weeks | Salary calculation, Payslip generation |
| Phase 4: Project & Sales | 4 weeks | Project management, CRM, Sales tracking |
| Phase 5: Financial | 2 weeks | Invoicing, Accounting basics |
| Phase 6: Integrations | 3 weeks | Azure DevOps, Asana, Confluence |
| Phase 7: AI Features | 3 weeks | Chatbot, Analytics, Automation |
| Phase 8: Testing & Launch | 2 weeks | UAT, Bug fixes, Deployment |

Total Estimated Duration: 24 weeks (6 months)

## 8.1 Milestone Schedule

- Week 4: MVP with authentication and employee management

- Week 7: Attendance and leave modules complete

- Week 10: Payroll system operational

- Week 14: Project and sales management live

- Week 16: Financial modules ready

- Week 19: External integrations functional

- Week 22: AI features deployed

- Week 24: Production release

# 9. API Documentation

The HRMS exposes a comprehensive RESTful API. All endpoints require authentication unless specified otherwise.

## 9.1 Authentication APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/login | Authenticate user and receive JWT token |
| POST | /api/auth/logout | Clear session and invalidate token |
| GET | /api/auth/me | Get current user session information |

## 9.2 Employee APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/employees | List all employees with filters |
| POST | /api/employees | Create new employee and user account |
| GET | /api/employees/[id] | Get employee details |
| PUT | /api/employees/[id] | Update employee information |
| DELETE | /api/employees/[id] | Delete employee |
| POST | /api/employees/[id]/documents | Upload employee documents |
| PUT | /api/employees/[id]/banking | Update banking details |

## 9.3 Attendance APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/attendance | Get attendance records |
| POST | /api/attendance | Punch in/out or create manual entry |
| PUT | /api/attendance | Edit attendance record |
| POST | /api/attendance/heartbeat | Send activity heartbeat |
| POST | /api/attendance/activity | Log detailed activity |

## 9.4 Leave APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/leaves | Get leave requests |
| POST | /api/leaves | Apply for leave |
| PUT | /api/leaves | Approve/reject leave |

## 9.5 Payroll APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/payroll | Get payroll records |
| POST | /api/payroll | Generate monthly payroll |
| PUT | /api/payroll | Update payroll status |
| GET | /api/payroll/[id] | Get payroll details |

## 9.6 Project & Task APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/projects | Get projects list |
| POST | /api/projects | Create new project |
| PUT | /api/projects | Update project |
| GET | /api/tasks | Get tasks |
| POST | /api/tasks | Create task |
| PUT | /api/tasks | Update task status |

## 9.7 Sales & CRM APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/leads | Get leads |
| POST | /api/leads | Create lead |
| PUT | /api/leads | Update lead |
| GET | /api/sales | Get sales records |
| POST | /api/sales | Create sale |
| PUT | /api/sales | Update sale |

## 9.8 AI APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/ai/chat | Send message to AI assistant |
| GET | /api/ai/chat | Get chat history |
| POST | /api/ai/predictions | Get predictive analytics |
| POST | /api/ai/sentiment | Analyze sentiment |
| POST | /api/ai/recruitment | Parse and analyze resume |

# 10. Database Schema

The HRMS uses PostgreSQL with Prisma ORM. Below are the key database entities and their relationships.

## 10.1 Core Entities

User

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| email | String | Unique email address |
| username | String | Unique username |
| password | String | Hashed password |
| role | Enum | ADMIN, MANAGER, EMPLOYEE |
| employeeId | String | Foreign key to Employee |
| permissions | JSON | Granular permissions |

Employee

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| employeeId | String | Employee code (EMP001) |
| name | String | Full name |
| email, phone | String | Contact information |
| designation | String | Job title |
| department | String | Department name |
| salary | Float | Monthly salary |
| salaryType | Enum | FIXED, VARIABLE |
| dateOfJoining | DateTime | Join date |
| reportingHeadId | String | Manager reference |

Attendance

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| employeeId | String | Foreign key to Employee |
| date | DateTime | Attendance date |
| punchIn, punchOut | DateTime | Timestamps |
| totalHours | Float | Hours worked |
| idleTime | Float | Idle hours detected |
| status | Enum | PRESENT, ABSENT, HALF_DAY, LEAVE, HOLIDAY |

## 10.2 Financial Entities

Payroll

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| employeeId | String | Foreign key to Employee |
| month, year | Int | Payroll period |
| basicSalary | Float | Base salary amount |
| variablePay | Float | Variable component |
| grossSalary | Float | Total before deductions |
| totalDeductions | Float | All deductions |
| netSalary | Float | Take-home amount |
| status | Enum | PENDING, APPROVED, PAID |

Invoice

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| invoiceNumber | String | Unique invoice number |
| clientName | String | Client name |
| amount | Float | Invoice amount |
| currency | String | Currency code |
| status | Enum | DRAFT, SENT, PAID, OVERDUE |
| items | JSON | Line items |

## 10.3 Project Entities

Project

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| projectId | String | Project code (PRJ00001) |
| name | String | Project name |
| projectType | Enum | MILESTONE, RETAINER |
| totalBudget | Float | Project budget |
| status | Enum | ACTIVE, COMPLETED, ON_HOLD, CANCELLED |
| milestones | JSON | Milestone definitions |

Task

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| projectId | String | Foreign key to Project |
| title | String | Task title |
| assignedTo | String | Foreign key to Employee |
| status | Enum | PENDING, IN_PROGRESS, HOLD, COMPLETED |
| priority | Enum | LOW, MEDIUM, HIGH, URGENT |
| dueDate | DateTime | Due date |

## 10.4 CRM Entities

Lead

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| leadNumber | String | Lead code (LD00001) |
| companyName | String | Company name |
| contactName | String | Contact person |
| status | Enum | NEW, WARM, PROSPECT, CONVERTED, LOST |
| estimatedValue | Float | Estimated deal value |

Sale

| Field | Type | Description |
| --- | --- | --- |
| id | String (UUID) | Primary key |
| saleNumber | String | Sale code (SL00001) |
| leadId | String | Foreign key to Lead |
| netAmount | Float | Sale amount |
| status | Enum | PENDING, CONFIRMED, DELIVERED, PAID |
| commission | String | Commission details |

## 10.5 Entity Relationships

- User ↔ Employee: One-to-One

- Employee ↔ Attendance: One-to-Many

- Employee ↔ Leave: One-to-Many

- Employee ↔ Payroll: One-to-Many

- Employee ↔ Task: One-to-Many (assigned tasks)

- Project ↔ Task: One-to-Many

- Project ↔ ProjectMember: One-to-Many

- Lead ↔ Sale: One-to-One

- Employee ↔ Employee: Self-referential (reporting hierarchy)

- Department ↔ Designation: One-to-Many

# 11. Appendix

## 11.1 Security Considerations

- All passwords hashed with bcryptjs (salt rounds: 10)

- JWT tokens stored in httpOnly, secure cookies

- CSRF protection via SameSite cookie attribute

- SQL injection prevention through Prisma ORM

- Role-based access control on all endpoints

- Audit logging for all sensitive operations

- IP address tracking for security monitoring

## 11.2 Deployment Requirements

- Node.js 18+ runtime

- PostgreSQL 14+ database

- Minimum 2GB RAM for application server

- SSL certificate for HTTPS

- Environment variables for configuration

## 11.3 Environment Variables

| Variable | Purpose |
| --- | --- |
| DATABASE_URL | PostgreSQL connection string |
| JWT_SECRET | JWT signing secret |
| OPENAI_API_KEY | OpenAI API authentication |
| AZURE_DEVOPS_PAT | Azure DevOps Personal Access Token |
| ASANA_ACCESS_TOKEN | Asana API token |
| CONFLUENCE_API_TOKEN | Confluence API token |

## 11.4 Support & Maintenance

Post-deployment support includes:

- Bug fixes for 90 days after launch

- Security patches as needed

- Performance monitoring setup

- Documentation and training materials

- Knowledge transfer sessions

--- End of Document ---